# ANZEN ERP — MASTER IMPLEMENTATION PLAN

Finance-first stabilization → verification → UX → module-by-module hardening
Version 1.0 | September 2026

# 1. Purpose

This is the master control document for stabilizing Anzen ERP. It preserves the full objective while implementation is performed one issue at a time: make Finance exceptionally reliable, then harden every other module, then elevate the overall UI/UX. The target is powerful ERP capability without unnecessary enterprise complexity for a 2–3 person Indonesian pharmaceutical raw-material trading business.

# 2. Non-Negotiable Principles

Finance is the first and highest-priority stabilization area.

Never blindly implement an audit recommendation: re-check current code, database and live behaviour before changing anything.

Separate software bugs, missing logic, accounting-policy decisions, historical-data cleanup and UX improvements.

Never silently rewrite historical accounting records; use proper reversals/reclassification/opening-balance treatment.

Protect working engines unless a proven defect requires change.

Every implementation requires focused testing plus regression/reconciliation.

Codex = primary implementation tool; Antigravity = independent discovery/browser QA when useful; ChatGPT = coordinator, logic reviewer and acceptance authority.

Do not use period locks to hide unresolved cleanup problems; establish the correct cleanup strategy first.

# 3. Evidence Baseline

| Area | Evidence from audits | Working conclusion |
| --- | --- | --- |
| AR | Live subledger and GL matched exactly | Protect and regression-test |
| Salary advances | Multiple independent scenarios passed | Do not redesign; protect |
| Petty cash | Live tie-out matched GL | Protect |
| Trial Balance | One legacy Rp18,000 imbalance identified | Correct and re-prove |
| Bank | Historical unmatched lines were pre-ERP; live engine largely works | Separate historical cleanup from code defects |
| AP/Cash/Inventory | Legacy opening-balance distortions identified | Accounting decision before cleanup |
| Finance UX | Complete live UI/UX audit completed | Redesign after accounting truth is stable |
| PI edit | Root cause fixed and live round-trip verified | Add permanent regression coverage |

# 4. Master Implementation Phases

## PHASE 0 — Baseline

Establish the current Git/database baseline, master issue register, rollback strategy and acceptance tests.

## PHASE 1 — Finance defects & missing logic

Fix proven journal, payment, advance, FX, tax, bank-reconciliation and accounting/control defects.

## PHASE 2 — Historical finance cleanup

Resolve legacy AP, Cash and Inventory opening issues only after tracing source history and agreeing the accounting treatment.

## PHASE 3 — Finance proof

Reconcile journals, GL, AR, AP, bank, petty cash, inventory, tax, payroll, Trial Balance, P&L, Balance Sheet and Cash Flow.

## PHASE 4 — Finance workflow hardening

Make create/edit/cancel/reverse/reload behaviour safe and prevent duplicate, partial or incorrect postings.

## PHASE 5 — Finance UX

Redesign Finance for owner clarity, fewer clicks, fast daily work, strong drill-down and exception-first alerts.

## PHASE 6 — Other modules

Harden CRM → Sales → Procurement → Import → Inventory → Logistics → Tax/Compliance → Reporting.

## PHASE 7 — Certification

Cross-module regression, security review, build/typecheck, live-safe reconciliation and owner acceptance.

# 5. Finance Master Workstreams

## Journal & General Ledger

Balance enforcement

Source-document traceability

Duplicate/partial posting prevention

Edit/cancel/reversal correctness

Account mapping

Period behaviour

Manual journals

GL/subledger reconciliation

## Expenses / Payments / Petty Cash

Categories/subcategories

Withholding tax

Bank/cash/petty cash

Payment and receipt vouchers

Allocations

Staff expenses/advances

Duplicate prevention

Attachments/audit trail

## Bank Reconciliation

Import/deduplication

Auto/manual matching

Partial and one-to-many matching

Bank fees

Unlink/relink

Statement ↔ bank ledger ↔ GL

Historical/live separation

Exception dashboard

## AR / AP

Invoice balances

Partial/over/under payments

Customer advances

Supplier advances

Credit/debit notes

Aging

Credit limits

Settlement allocation

Bad debts

## Payroll / Staff

Salary accrual/payment

Salary advances

Recovery limits

PPh21

Individual staff ledgers

Termination/edge cases

Future BPJS/payroll scope decision

## Tax

PPN input/output

PPh21/22/23/4(2)

Tax payments

Tax-period attribution

e-Faktur/e-Bupot outputs

Tax-to-GL tie-out

Withholding clearing

Gross-up policy

## Financial Reports

Trial Balance

P&L

Balance Sheet

Cash Flow

AR/AP aging

GL/account ledger

Bank ledger

Tax reports

Inventory valuation

Report → ledger → source drill-down

## Multi-currency / Imports

Transaction currency

Exchange rates

Realized FX

Unrealized FX policy

Import taxes

Landed cost

Supplier payments

# 6. Finance Acceptance Gate

Every posted journal is balanced.

AR subledger = GL AR.

AP subledger = GL AP after approved historical treatment.

Bank statement/reconciliation/ledger/GL relationships have zero unexplained live variance.

Petty cash agrees to its ledger.

Inventory valuation agrees to the intended inventory GL treatment.

Tax registers agree to tax GL accounts and payments.

Staff advances/ledgers agree to GL.

Trial Balance balances.

P&L and Balance Sheet are mathematically and classification-wise correct.

Cash Flow explains actual cash movement.

Create/edit/cancel/reverse/reload preserves required relationships.

Important report figures drill to ledger and source transactions.

# 7. Historical Data Policy

Legacy issues are not automatically software bugs. The Rp18,000 journal imbalance, historical bank lines, Cash on Hand opening issue, AP opening issue and Inventory opening valuation must each be traced. No historical transaction is silently deleted or rewritten.

# 8. Target Finance UX

Professional, clean, dense-but-readable ERP interface.

Consistent buttons, status language, dates, currency and tables.

Fewer clicks for daily operations.

Forms prevent common staff mistakes before submission.

Every important record exposes linked documents and current status.

Reports are actionable and drillable.

Owner dashboard answers cash, AR, AP, profit, tax, inventory and exceptions.

Exception-first alerts surface overdue AR, unmatched bank items, tax issues, unfinished documents and expiry risks.

# 9. Module-by-Module Order

| Order | Module | First prove | Then improve |
| --- | --- | --- | --- |
| 1 | Finance | Accounting truth + transaction lifecycle + reconciliation | Automation + UX |
| 2 | CRM | Inquiry/customer/opportunity lifecycle | Pipeline + follow-up UX |
| 3 | Sales | SO → DC → Invoice → Receipt | Controls + speed |
| 4 | Procurement | Requirement → PO → PI/AP | Supplier/advance/return logic |
| 5 | Import/Landed Cost | Container → customs → cost allocation | Cost visibility |
| 6 | Inventory | Batch → FEFO → dispatch → returns | Warehouse UX + controls |
| 7 | Tax/Compliance | Transaction → tax → payment/report | Statutory workflow |
| 8 | Reports/Dashboard | Source-to-report integrity | Owner intelligence |
| 9 | Settings/Admin | Permissions/configuration/audit | Safety + simplicity |

# 10. Standard Fix Cycle

Reproduce → trace frontend → RPC/trigger → database → downstream effects.

Classify: bug / missing logic / policy / historical data / UX.

Write the smallest correct fix specification.

Implement only that scope.

Run focused tests and cross-module regression.

Verify live-safe persistence/reconciliation where appropriate.

Build/typecheck/lint and inspect the diff for unrelated changes.

Commit, push and record the result in the master issue register.

# 11. What We Will Not Build

Enterprise complexity that a 2–3 person company does not need.

Unnecessary multi-level approval bureaucracy.

Accounting layers that duplicate the real business process.

Features merely because SAP/Odoo has them.

Cosmetic redesign before the underlying workflow is correct.

# 12. Success Definition

Anzen succeeds when the owner no longer needs to become the application's full-time debugger: staff actions are difficult to get wrong, financial numbers remain trustworthy, every important transaction is traceable, reports reconcile to source records, and the UI makes the next correct action obvious.

# 13. Tool Responsibilities

ChatGPT: maintain the master plan, challenge accounting/logic decisions, prioritize and define acceptance criteria.

Codex: implement migrations/code/tests and controlled fixes.

Antigravity: independently discover bugs, inspect the live browser, challenge workflows and review UX when useful.

Never let one tool independently decide an accounting policy.

Every future task must be checked against this master plan so local fixes do not lose the overall objective.